**REQUIREMENTS FOR WACCE**

1.CONTACT FORM

2.DONATE FORM

3.VOLUNTEER

4.SEND US A MESSAGE FORM OR ENQUIRY FORM

5.UPDATES ON NEWS ITEMS

6.SOCIAL MEDIA LINKS-FACEBBOK,TWITTER AND LINKEDN

7.SUBSCRIBE TO NEWS AND UPDATES

8.PRIVACY TERMS AND POLICIES

9.DOWNLOADABLE FEATURE

**PROJECT TIMELINES**

|  |  |  |
| --- | --- | --- |
| Approval of UX DESIGN | 19th September-Wednesday |  |
| Word press framework development | 20th September  Thursday |  |
| Data Migration and testing | 27th  September-Wednesday |  |
| Client training and documentation | 29th September-Friday |  |
| Goes live | 2nd October,2017 |  |

SITE MAP

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Home** | **WACCE** | **Research** | **Programs** | **People** | **Get Involved** | **Contact Us** |
|  | About Us | Research Framework | PCVE | Staff and Fellows | Volunteers |  |
|  | Board of Directors | Ongoing Research | Training | Internships | Support Us |  |
|  | Mission and Vision | Research Reports | Forums and Seminars | Volunteers | WACCE Impact |  |
|  | Partners | Country Reports | Civic Engagements | Jobs | Media and Gallery |  |

